CAMPUS FOOD ORDERING SYSTEM

Work Integrated Learning (WIL) - Task 1

XISD6329 - Semester 2, 2026

FACULTY OF INFORMATION TECHNOLOGY

WORK INTEGRATED LEARNING (WIL)

TASK 1: PROJECT PLANNING & DESIGN DOCUMENTATION

CAMPUS FOOD ORDERING SYSTEM

Website & Mobile Application Development

TEAM NAME: CodeEats

TEAM MEMBERS:

| Phumlani Simelane | Mhlanganiso Mgiba |
| --- | --- |
| ST10256824 | ST10130250 |
| Team Leader / Full-Stack Developer | UI/UX Designer / Frontend Developer |

TABLE OF CONTENTS

| Section | Title | Page |
| --- | --- | --- |
|  | Cover Page | 1 |
|  | Table of Contents | 2 |
|  | List of Figures | 3 |
| 1. | Description of Client's Needs | 4 |
| 1.1 | The Current Reality: Understanding the Campus Cafeteria | 4 |
| 1.2 | The Student Experience: A Story of Frustration and Inefficiency | 4 |
| 1.3 | The Cafeteria Management Perspective: Operational Challenges | 5 |
| 1.4 | Listening to the Customer: Identified Needs | 5 |
| 1.5 | The Vision: A Digital Solution for a Modern Campus | 6 |
| 1.6 | Why a Dual Platform Approach? (Website + Mobile App) | 6 |
| 2. | Updated Project Plan | 7 |
| 2.1 | Project Overview and Objectives | 7 |
| 2.2 | DevOps Lifecycle Integration | 8 |
| 2.3 | Task Breakdown and Deliverables | 9 |
| 2.4 | Team Roles and Responsibilities | 10 |
| 2.5 | Project Budget | 11 |
| 2.6 | Project Timeline (Gantt Chart) | 12 |
| 2.7 | Risk Management | 13 |
| 3. | Site Map | 14 |
| 3.1 | Website Site Map | 14 |
| 3.2 | Mobile Application Site Map | 15 |
| 4. | Wireframes | 16 |
| 4.1 | Website Wireframes | 16 |
| 4.2 | Mobile Application Wireframes | 18 |
|  | References | 20 |

LIST OF FIGURES

| Figure No. | Title | Page |
| --- | --- | --- |
| Figure 1 | DevOps Lifecycle Integration Diagram | 8 |
| Figure 2 | Project Gantt Chart | 12 |
| Figure 3 | Risk Heat Map | 13 |
| Figure 4 | Website Site Map | 14 |
| Figure 5 | Mobile Application Site Map | 15 |
| Figure 6 | Website Homepage Wireframe | 16 |
| Figure 7 | Website Menu Page Wireframe | 17 |
| Figure 8 | Mobile App Homepage Wireframe | 18 |
| Figure 9 | Mobile App Order Tracking Wireframe | 19 |

1. DESCRIPTION OF CLIENT'S NEEDS

1.1 The Current Reality: Understanding the Campus Cafeteria

Every weekday, approximately 5,000 students and 200 staff members move through the corridors of our institution, their schedules dictated by lectures, tutorials, and deadlines. Nestled within this busy academic ecosystem sits the campus cafeteria—a place that should serve as a convenient refuge for nourishment and respite. Yet, beneath its bustling surface lies a system struggling to meet the needs of its users.

The cafeteria currently operates using a traditional manual ordering model. Students arrive, join queues that snake through the dining area, place their orders verbally to a cashier, wait for their food to be prepared, and finally collect their meals. On the surface, this appears functional. However, a closer examination reveals a system fraught with inefficiencies, frustrations, and missed opportunities.

1.2 The Student Experience: A Story of Frustration and Inefficiency

To truly understand the client's needs, we must first walk in the shoes of the students—the primary customers of this system.

The Morning Rush (8:00 AM - 9:00 AM)

Picture this: A student named Sarah has a 9:00 AM lecture. She arrives at the cafeteria at 8:30 AM, hoping to grab a quick coffee and a breakfast muffin before class. Instead, she joins a queue of thirty students. By the time she reaches the counter, she has fifteen minutes left. She orders, waits, and finally receives her food with five minutes to spare. She rushes to class, coffee in hand, breakfast muffin half-eaten. This is not the start to a productive day she had envisioned.

The Peak Hour Crunch (12:00 PM - 2:00 PM)

The scene at lunchtime is even more challenging. Between lectures, students have a limited window—typically sixty to ninety minutes—to eat and prepare for their afternoon classes. The cafeteria, however, becomes a bottleneck. Students spend twenty-five to thirty minutes simply waiting in line. By the time they reach the counter, their preferred items may be sold out. In their haste, orders are sometimes incorrect—a burger without cheese arrives with cheese, a vegetarian meal contains meat. The result? Frustrated students, wasted time, and a growing resentment toward the only convenient dining option on campus.

The Invisible Challenges

Beyond these visible frustrations, there are other, more subtle needs that students cannot always articulate but feel deeply:

- The Uncertainty Factor: Students arrive at the cafeteria with no idea what is available. They cannot pre-plan their meals. They cannot check if their favorite dish is being served that day. This uncertainty adds an unnecessary layer of anxiety to their day.

- The Limited Options Dilemma: Students with dietary restrictions—vegetarians, vegans, those with gluten allergies—face an even more challenging experience. Without a digital menu, they must ask at the counter each time, often receiving incomplete or inaccurate information.

- The Lost Opportunity for Connection: In a world where students increasingly expect convenience and connectivity, the cafeteria remains disconnected. There is no way to provide feedback, no system for rewards, no sense of being a valued customer.

1.3 The Cafeteria Management Perspective: Operational Challenges

While students experience the front-end frustrations, cafeteria management grapples with equally significant challenges behind the scenes.

The Forecasting Problem

Without digital ordering data, management relies on guesswork to determine inventory needs. How many meals should be prepared? Which items are most popular? When are peak demand periods? This lack of data leads to a vicious cycle: over-preparation results in wasted food and lost revenue; under-preparation leaves students dissatisfied and creates negative sentiment.

The Human Error Factor

Manual ordering is inherently error-prone. A cashier may mishear an order. A student may forget to mention a dietary restriction. A receipt may be misread. Each error creates a ripple effect—a dissatisfied student, a wasted meal, a logistical disruption.

The Payment Friction

Cash transactions slow down the ordering process. Staff must handle physical money, make change, and manage cash register reconciliation. Students must carry cash or their campus cards, often leading to the frustrating realization that they have forgotten either.

The Reporting Deficiency

At the end of each day, management has limited insight into performance. Which items sold best? What was the average wait time? How satisfied were customers? Without this data, continuous improvement is nearly impossible.

1.4 Listening to the Customer: Identified Needs

Through consultations with cafeteria management and a comprehensive survey of 200 students, we have identified a clear set of needs. These represent not just the wants of individual users but the requirements for transforming the cafeteria into a modern, efficient, and customer-centric service.

High Priority Needs

| Priority Level | Need | Description |
| --- | --- | --- |
| Critical | Remote Ordering | The ability to browse the menu and place orders from anywhere—dorm rooms, lecture halls, library desks—using either a website or mobile application. |
| Critical | Reduced Waiting Time | Real-time order tracking and accurate estimated pickup times to transform the 25-minute wait into a predictable, manageable experience. |
| Critical | Convenient Payments | Multiple payment options including campus cards, mobile money, and credit/debit cards to eliminate the friction of cash transactions. |
| Critical | Menu Visibility | A clear, complete, and always-updated display of all available items with prices, high-quality images, and detailed dietary information. |

Medium Priority Needs

| Priority Level | Need | Description |
| --- | --- | --- |
| Important | Order History | A personal record of past orders enabling easy reordering and simplifying the process for students with regular preferences. |
| Important | Feedback System | The ability to rate meals and provide constructive feedback to drive continuous improvement. |
| Important | Order Notifications | Push notifications or SMS alerts for order status changes to keep students informed without requiring them to check manually. |

Low Priority (But Valued) Needs

| Priority Level | Need | Description |
| --- | --- | --- |
| Desirable | Loyalty Program | A reward system that recognizes and values frequent customers, encouraging continued engagement. |
| Desirable | Special Promotions | Digital coupons and promotional offers that incentivize students to try new items or order during off-peak hours. |

1.5 The Vision: A Digital Solution for a Modern Campus

Having understood the current challenges and identified the client's needs, we have developed a comprehensive vision for the Campus Food Ordering System.

This is not merely a technology project. It is a transformation initiative that will:

- Empower Students: By putting control in their hands—they can order when they want, from where they want, and pay how they want.

- Optimize Operations: By providing management with real-time data and analytics to make informed decisions about inventory, staffing, and menu planning.

- Enhance Experience: By reducing friction, minimizing waiting times, and creating a positive, connected dining experience.

- Build Community: By giving students a voice through feedback mechanisms and creating a sense of belonging through loyalty programs.

1.6 Why a Dual Platform Approach? (Website + Mobile App)

A critical decision in this project is the choice to develop both a website and a mobile application. This decision is driven by a thoughtful consideration of user behavior, accessibility, and the unique strengths of each platform.

The Website: Accessibility and Reach

The website serves as the foundation of our digital presence. It is accessible from any device with a web browser, making it ideal for:

- Students who prefer the larger screen and keyboard of a laptop for browsing menus and placing complex orders

- Staff members and faculty who may access the system from their work computers

- Students who have not yet downloaded the mobile app

- Providing a comprehensive view of the menu, promotions, and cafeteria information

The Mobile Application: Convenience and Engagement

The mobile application is designed for the on-the-go, always-connected student. It leverages the unique capabilities of smartphones to:

- Provide push notifications for order status updates

- Enable one-click reordering from order history

- Offer a streamlined, touch-optimized interface for quick orders

- Utilize device features like GPS for accurate pickup location mapping

- Create a personalized experience with saved preferences and favorite items

The Synergy

Most importantly, the website and mobile application are not competing platforms—they are complementary. A student may browse the menu on their laptop during a lecture break, place an order on their phone as they walk toward the cafeteria, and receive a notification on their phone when the order is ready.

By offering both platforms, we ensure that every student, regardless of their device preference, technical comfort, or situation, can access the system in a way that works best for them.

2. UPDATED PROJECT PLAN

2.1 Project Overview and Objectives

Project Overview

The Campus Food Ordering System project aims to develop a comprehensive digital ordering ecosystem comprising a responsive website and a native mobile application, both connected to a centralized cloud database. The system will serve the campus cafeteria, streamlining the ordering process for students and staff while providing management with powerful operational tools.

Project Objectives

| Objective | Target Metric | Timeline |
| --- | --- | --- |
| Specific | Deploy a fully functional ordering platform | 100% of core features operational | Week 4 |
| Measurable | Reduce average order waiting time | From 25+ minutes to under 10 minutes | Post-deployment |
| Achievable | Digitize all campus meals | 100% of menu items available online | Week 2 |
| Relevant | Increase customer satisfaction | Target 80%+ user satisfaction rating | Post-deployment |
| Time-bound | Complete all deliverables | All deliverables submitted | 03 September 2026 |

Key Performance Indicators

| KPI | Measurement Method | Target |
| --- | --- | --- |
| Order Processing Time | System logs | < 90 seconds |
| User Satisfaction | Post-order surveys | > 4.0/5.0 rating |
| System Uptime | Monitoring tools | > 99.5% |
| Mobile App Downloads | App store metrics | 500+ downloads |
| Daily Active Users | Analytics | 300+ students |

2.2 DevOps Lifecycle Integration

The project will adopt a comprehensive DevOps lifecycle to ensure continuous integration, delivery, and improvement. This represents a significant enhancement from the initial XISD5319 plan.

Figure 1: DevOps Lifecycle Integration Diagram

text

┌─────────────────────────────────────────────────────────────────────────────────────┐

│                         DEVOPS LIFECYCLE INTEGRATION                                 │

│                         CAMPUS FOOD ORDERING SYSTEM                                 │

├─────────────────────────────────────────────────────────────────────────────────────┤

│                                                                                      │

│                          ┌─────────────────────────────────────────────────┐         │

│                          │                   PLAN & DESIGN                  │         │

│                          │     • Azure Boards (Kanban)                      │         │

│                          │     • User Stories & Sprints                     │         │

│                          │     • Figma Prototypes                           │         │

│                          └─────────────────────┬───────────────────────────┘         │

│                                                │                                     │

│                                                ▼                                     │

│  ┌──────────────────────────────────────────────────────────────────────────────┐    │

│  │                                    │                                         │    │

│  │         CODE & BUILD             │           TEST & RELEASE                 │    │

│  │  ┌──────────────────────────┐    │    ┌──────────────────────────────┐    │    │

│  │  │       GitHub Repo        │    │    │        Unit Testing          │    │    │

│  │  │ • Feature Branches       │───▶│    │   • Jest (Frontend)          │    │    │

│  │  │ • Pull Requests          │    │    │   • JUnit (Backend)          │    │    │

│  │  │ • Code Reviews           │    │    │   • PyTest (API)             │    │    │

│  │  └──────────────────────────┘    │    └──────────────────────────────┘    │    │

│  │  ┌──────────────────────────┐    │    ┌──────────────────────────────┐    │    │

│  │  │     Azure Pipelines      │    │    │    Integration Testing       │    │    │

│  │  │ • Automated Builds       │───▶│    │   • Postman/Newman           │    │    │

│  │  │ • Dependency Management  │    │    │   • Selenium (E2E)          │    │    │

│  │  │ • Artifact Creation      │    │    │   • Device Farm             │    │    │

│  │  └──────────────────────────┘    │    └──────────────────────────────┘    │    │

│  │                                    │                                         │    │

│  └──────────────────────────────────────────────────────────────────────────────┘    │

│                                                │                                     │

│                                                ▼                                     │

│                          ┌─────────────────────────────────────────────────┐         │

│                          │                DEPLOY & OPERATE                  │         │

│                          │     • Azure App Services                         │         │

│                          │     • Azure SQL Database                         │         │

│                          │     • Continuous Deployment (CD)                 │         │

│                          │     • Infrastructure as Code (IaC)               │         │

│                          └─────────────────────┬───────────────────────────┘         │

│                                                │                                     │

│                                                ▼                                     │

│                          ┌─────────────────────────────────────────────────┐         │

│                          │              MONITOR & OPTIMIZE                  │         │

│                          │     • Application Insights                       │         │

│                          │     • Log Analytics                              │         │

│                          │     • Performance Metrics                        │         │

│                          │     • User Analytics                             │         │

│                          └─────────────────────────────────────────────────┘         │

│                                                                                      │

└─────────────────────────────────────────────────────────────────────────────────────┘

2.3 Task Breakdown and Deliverables

| Phase | Task ID | Task Description | Duration | Responsible | Deliverable |
| --- | --- | --- | --- | --- | --- |
| PLAN | P-01 | Requirements Gathering & Analysis | 2 days | Both | Updated Requirements Document |
| PLAN | P-02 | System Architecture Design | 2 days | Phumlani | System Design Document |
| PLAN | P-03 | Database Schema Design | 1 day | Phumlani | Database ERD |
| PLAN | P-04 | UI/UX Design (Web + Mobile) | 3 days | Mhlanganiso | Wireframes, Sitemaps |
| CODE | C-01 | Backend API Development | 5 days | Phumlani | RESTful API Endpoints |
| CODE | C-02 | Database Implementation | 2 days | Phumlani | SQL Schema, Seed Data |
| CODE | C-03 | Website Frontend Development | 5 days | Mhlanganiso | HTML, CSS, JS Files |
| CODE | C-04 | Mobile App Development | 5 days | Mhlanganiso | Flutter/React Native Code |
| CODE | C-05 | API Integration | 2 days | Both | Connected Application |
| BUILD | B-01 | CI Pipeline Configuration | 1 day | Phumlani | Build Pipeline YAML |
| TEST | T-01 | Unit Testing (Backend) | 2 days | Phumlani | Test Suite, Coverage Report |
| TEST | T-02 | Unit Testing (Frontend) | 2 days | Mhlanganiso | Test Suite, Coverage Report |
| TEST | T-03 | Integration Testing | 2 days | Both | Integration Test Report |
| TEST | T-04 | User Acceptance Testing | 1 day | Both | UAT Sign-off |
| DEPLOY | D-01 | Deployment Configuration | 1 day | Phumlani | Deployment Scripts |
| DEPLOY | D-02 | Production Deployment | 1 day | Phumlani | Live Application |
| DOCUMENT | DOC-01 | Technical Documentation | 2 days | Phumlani | Azure DevOps Wiki |
| DOCUMENT | DOC-02 | User Manual/Help System | 2 days | Mhlanganiso | User Guide |
| MONITOR | M-01 | Monitoring Setup | 1 day | Phumlani | Monitoring Dashboard |

2.4 Team Roles and Responsibilities

Team Structure

text

┌──────────────────────────────────────────────────────────────────────────────┐

│                          PROJECT TEAM STRUCTURE                              │

│                            CODE EATS TEAM                                    │

├──────────────────────────────────────────────────────────────────────────────┤

│                                                                               │

│                           ┌─────────────────────────────────────────┐        │

│                           │         Phumlani Simelane               │        │

│                           │          Team Leader                    │        │

│                           │       Full-Stack Developer              │        │

│                           └──────────────────┬──────────────────────┘        │

│                                              │                                │

│                        ┌─────────────────────┼─────────────────────┐        │

│                        │                     │                     │        │

│                        ▼                     ▼                     ▼        │

│     ┌────────────────────────────────┐ ┌────────────────────────┐ ┌────────┐│

│     │        Technical Lead          │ │     Frontend Lead      │ │ QA Lead││

│     │        Phumlani S.             │ │     Mhlanganiso M.     │ │Phumlani││

│     │                                │ │                        │ │        ││

│     │ • Backend API                  │ │ • UI/UX Design         │ │ • Unit ││

│     │ • Database Design              │ │ • Web Frontend         │ │  Tests ││

│     │ • DevOps Pipeline              │ │ • Mobile App           │ │ • Integ││

│     │ • Deployment                   │ │ • Sitemaps/Wireframes  │ │ • Test ││

│     │ • Monitoring                   │ │ • Content Creation     │ │  Plans ││

│     └────────────────────────────────┘ └────────────────────────┘ └────────┘│

│                                                                               │

└──────────────────────────────────────────────────────────────────────────────┘

Detailed Role Descriptions

| Team Member | Role | Primary Responsibilities | Key Skills |
| --- | --- | --- | --- |
| Phumlani Simelane | Team Leader / Full-Stack Developer | • Project management • System architecture • Backend development • Database design • DevOps configuration • Deployment • Monitoring | Java, Python, SQL, Azure DevOps, Spring Boot, Docker, Git |
| Mhlanganiso Mgiba | UI/UX Designer / Frontend Developer | • User interface design • Wireframes and sitemaps • Web frontend development • Mobile app development • Quality assurance • User documentation | HTML5, CSS3, JavaScript, Flutter, Figma, React, Bootstrap |

Communication Plan

| Communication Type | Frequency | Platform | Purpose |
| --- | --- | --- | --- |
| Daily Stand-up | Daily (10:00 AM) | Microsoft Teams | Progress update, blockers |
| Sprint Planning | Weekly (Monday) | Azure Boards | Plan upcoming work |
| Sprint Review | Weekly (Friday) | Microsoft Teams | Review completed work |
| Code Review | On Pull Request | GitHub | Quality assurance |
| Client Consultation | Bi-weekly | In-person/Email | Feedback gathering |

2.5 Project Budget

Cost Estimation Breakdown

| Task ID | Task Description | Team Member | Hours | Rate (R/hour) | Total Cost (R) |
| --- | --- | --- | --- | --- | --- |
| P-01 | Requirements Gathering | Both | 12 | 100 | 1,200 |
| P-02 | System Architecture | Phumlani | 8 | 120 | 960 |
| P-03 | Database Design | Phumlani | 6 | 120 | 720 |
| P-04 | UI/UX Design | Mhlanganiso | 12 | 120 | 1,440 |
| C-01 | Backend Development | Phumlani | 20 | 150 | 3,000 |
| C-02 | Database Implementation | Phumlani | 8 | 150 | 1,200 |
| C-03 | Website Development | Mhlanganiso | 20 | 150 | 3,000 |
| C-04 | Mobile App Development | Mhlanganiso | 20 | 150 | 3,000 |
| C-05 | API Integration | Both | 8 | 150 | 1,200 |
| B-01 | CI Pipeline Setup | Phumlani | 4 | 120 | 480 |
| T-01 | Backend Unit Testing | Phumlani | 8 | 120 | 960 |
| T-02 | Frontend Unit Testing | Mhlanganiso | 8 | 120 | 960 |
| T-03 | Integration Testing | Both | 8 | 120 | 960 |
| T-04 | User Acceptance Testing | Both | 6 | 100 | 600 |
| D-01 | Deployment Configuration | Phumlani | 4 | 120 | 480 |
| D-02 | Production Deployment | Phumlani | 2 | 120 | 240 |
| DOC-01 | Technical Documentation | Phumlani | 8 | 100 | 800 |
| DOC-02 | User Manual | Mhlanganiso | 8 | 100 | 800 |
| M-01 | Monitoring Setup | Phumlani | 3 | 120 | 360 |
| Total Labour Cost |  |  | 173 |  | R22,360 |

Additional Costs

| Item | Description | Cost (R) |
| --- | --- | --- |
| Azure Cloud Services | Hosting (App Services + Database) | 1,500 |
| Domain Name | CampusFoodEats.co.za | 150 |
| SSL Certificate | Security | 0 (Azure Provides) |
| Total Additional Costs |  | R1,650 |

Total Project Budget

| Category | Cost (R) |
| --- | --- |
| Labour Costs | 22,360 |
| Infrastructure & Tools | 1,650 |
| Contingency (10%) | 2,401 |
| TOTAL BUDGET | R26,411 |

2.6 Project Timeline (Gantt Chart)

Figure 2: Project Gantt Chart

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| --- | --- | --- | --- | --- | --- |
| PLANNING PHASE |  |  |  |  |  |
| Requirements Gathering | ██████ |  |  |  |  |
| System Architecture | ██████ |  |  |  |  |
| Database Design |  | ██████ |  |  |  |
| UI/UX Design |  | ██████ | ██████ |  |  |
| DEVELOPMENT PHASE |  |  |  |  |  |
| Backend API |  | ██████ | ██████ |  |  |
| Database Implementation |  | ██████ |  |  |  |
| Website Frontend |  | ██████ | ██████ | ██████ |  |
| Mobile App |  | ██████ | ██████ | ██████ |  |
| API Integration |  |  |  | ██████ |  |
| TESTING PHASE |  |  |  |  |  |
| Unit Testing (Backend) |  |  | ██████ |  |  |
| Unit Testing (Frontend) |  |  | ██████ |  |  |
| Integration Testing |  |  |  | ██████ |  |
| User Acceptance Testing |  |  |  | ██████ |  |
| DEVOPS IMPLEMENTATION |  |  |  |  |  |
| CI Pipeline Setup |  |  | ██████ |  |  |
| CD Pipeline Setup |  |  |  | ██████ |  |
| DOCUMENTATION |  |  |  |  |  |
| Technical Docs |  |  |  | ██████ | ██████ |
| User Manual |  |  |  | ██████ | ██████ |
| DEPLOYMENT & MONITORING |  |  |  |  |  |
| Deployment Setup |  |  |  | ██████ |  |
| Production Deployment |  |  |  |  | ██████ |
| Monitoring Setup |  |  |  |  | ██████ |

Key Milestones

| Milestone | Date | Deliverable |
| --- | --- | --- |
| M1: Project Kickoff | 10 August 2026 | Project Plan Approved |
| M2: Design Complete | 17 August 2026 | Wireframes & Sitemaps Approved |
| M3: Development Complete | 28 August 2026 | Working Code |
| M4: Testing Complete | 31 August 2026 | Test Reports |
| M5: Final Submission | 03 September 2026 | All Deliverables Submitted |

2.7 Risk Management

Risk Assessment Matrix

| Risk ID | Risk Description | Probability | Impact | Risk Score | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R-01 | System bugs affecting functionality | High (4/5) | High (5/5) | 20 | Comprehensive unit testing, code reviews, CI pipeline with automated testing |
| R-02 | Tasks taking longer than planned | High (4/5) | High (4/5) | 16 | Buffer time in schedule, daily stand-ups, Agile methodology |
| R-03 | Communication challenges | Medium (3/5) | High (4/5) | 12 | Daily stand-ups, Microsoft Teams, clear documentation |
| R-04 | Mobile compatibility issues | Medium (3/5) | High (4/5) | 12 | Cross-platform framework, device testing, responsive design |
| R-05 | Low user adoption | Medium (3/5) | High (4/5) | 12 | User feedback sessions, marketing, training materials |
| R-06 | Data loss | Low (2/5) | High (5/5) | 10 | Regular backups, Azure automated backups |
| R-07 | Data breach or unauthorized access | Low (2/5) | High (5/5) | 10 | Secure authentication, HTTPS, security scanning |
| R-08 | Cost overrun | Low (2/5) | Medium (3/5) | 6 | Regular budget tracking, Azure Cost Management |

Figure 3: Risk Heat Map

text

Impact

│

H │  R-01    R-02

i │  ██████  ██████

g │  R-03    R-04    R-05

h │  ██████  ██████  ██████

│  R-06

│  ██████

M │          R-08

e │          ██████

d │

│  R-07

│  ██████

L │

o │

w │

└─────────────────────────────────────

Low       Medium       High

Probability

Risk Response Plan

| Risk ID | Response Strategy | Action Plan | Owner |
| --- | --- | --- | --- |
| R-01 | Mitigate | Implement automated testing in CI pipeline, conduct weekly code reviews | Phumlani |
| R-02 | Mitigate | Use sprint planning with built-in buffer, track velocity | Phumlani |
| R-03 | Reduce | Schedule daily stand-ups, maintain communication logs | Both |
| R-04 | Mitigate | Test on minimum 3 device types, use responsive frameworks | Mhlanganiso |
| R-05 | Accept/Manage | Conduct user surveys, provide training sessions | Both |
| R-06 | Transfer | Use Azure managed backups, implement database replication | Phumlani |
| R-07 | Mitigate | Implement OAuth 2.0, HTTPS, regular security audits | Phumlani |
| R-08 | Monitor | Weekly budget reviews, prioritize must-have features | Both |

3. SITE MAP

3.1 Website Site Map

Figure 4: Website Site Map

text

┌─────────────────────────────────────────────────────────────────────────────────────┐

│                          CAMPUS FOOD ORDERING SYSTEM                                 │

│                                   WEBSITE SITE MAP                                   │

└─────────────────────────────────────────────────────────────────────────────────────┘

│

┌────────────────────────────────┼────────────────────────────────┐

│                                │                                │

▼                                ▼                                ▼

┌─────────────────┐               ┌─────────────────┐             ┌─────────────────┐

│    HOME PAGE    │               │   MENU PAGE     │             │  ORDERS PAGE    │

│                 │               │                 │             │                 │

│ • Hero Banner   │               │ • Category      │             │ • Active Orders │

│   with Promo    │               │   Navigation    │             │ • Order History │

│ • Search Bar    │               │ • Filter by:    │             │ • Order Details │

│ • Quick Links   │               │   - Category    │             │ • Track Order   │

│   - Menu        │               │   - Price Range │             │ • Reorder       │

│   - Specials    │               │   - Rating      │             │ • Cancel Order  │

│   - Order Now   │               │ • Menu Items    │             │                 │

│ • Specials      │               │   (Grid View)   │             │                 │

│   Carousel      │               │ • Item Details  │             │                 │

│ • Categories    │               │ • Add to Cart   │             │                 │

│   Grid          │               │ • Quantity      │             │                 │

│ • Testimonials  │               │   Controls      │             │                 │

│ • Call to Action│               │                 │             │                 │

└─────────────────┘               └─────────────────┘             └─────────────────┘

│                                │                                │

▼                                ▼                                ▼

┌─────────────────┐               ┌─────────────────┐             ┌─────────────────┐

│    ACCOUNT      │               │  CART/CHECKOUT  │             │   SUPPORT       │

│                 │               │                 │             │                 │

│ • Login         │               │ • Cart Items    │             │ • FAQ           │

│ • Register      │               │ • Quantity      │             │ • Contact Form  │

│ • Profile       │               │ • Subtotal      │             │ • Feedback      │

│   - Edit Info   │               │ • Total         │             │ • Live Chat     │

│   - Preferences │               │ • Promo Code    │             │ • Support       │

│ • Order History │               │ • Checkout      │             │   Tickets       │

│ • Saved Payment │               │   - Delivery    │             │                 │

│   Methods       │               │   - Payment     │             │                 │

│ • Favorites     │               │   - Confirm     │             │                 │

└─────────────────┘               └─────────────────┘             └─────────────────┘

3.2 Mobile Application Site Map

Figure 5: Mobile Application Site Map

text

┌─────────────────────────────────────────────────────────────────────────────────────┐

│                          CAMPUS FOOD ORDERING SYSTEM                                 │

│                             MOBILE APP SITE MAP                                      │

└─────────────────────────────────────────────────────────────────────────────────────┘

│

┌────────────────────────────────┼────────────────────────────────┐

│                                │                                │

▼                                ▼                                ▼

┌─────────────────┐               ┌─────────────────┐             ┌─────────────────┐

│   HOME TAB      │               │  MENU TAB       │             │  ORDERS TAB     │

│ (Bottom Nav 1)  │               │ (Bottom Nav 2)  │             │ (Bottom Nav 3)  │

│                 │               │                 │             │                 │

│ • Header        │               │ • Category      │             │ • Current       │

│   (Location)    │               │   Tabs          │             │   Orders        │

│ • Search Bar    │               │ • Search        │             │   - Status      │

│ • Banner        │               │ • Menu Items    │             │   - Progress    │

│   Carousel      │               │   (List View)   │             │   - Time        │

│ • Quick         │               │ • Item Card     │             │ • Order History │

│   Categories    │               │   - Image       │             │   - Previous    │

│ • Popular Items │               │   - Name        │             │   - Reorder     │

│ • Recommended   │               │   - Price       │             │ • Track Order   │

│ • Special Offers│               │   - Rating      │             │   - Live Map    │

│                 │               │ • Add to Cart   │             │   - Notifications│

└─────────────────┘               └─────────────────┘             └─────────────────┘

│                                │                                │

▼                                ▼                                ▼

┌─────────────────┐               ┌─────────────────┐             ┌─────────────────┐

│   PROFILE TAB   │               │   CART TAB      │             │   SETTINGS      │

│ (Bottom Nav 4)  │               │ (Bottom Nav 5)  │             │   (Sub-menu)    │

│                 │               │                 │             │                 │

│ • User Avatar   │               │ • Cart Items    │             │ • Notifications │

│ • Name & Email  │               │ • Quantity      │             │   - Push On/Off │

│ • Order History │               │   Controls      │             │ • Language      │

│ • Favorites     │               │ • Price Summary │             │ • Payment       │

│ • Payment       │               │ • Promo Code    │             │   Methods       │

│   Methods       │               │ • Checkout      │             │ • Help & Support│

│ • Help Center   │               │   Button        │             │ • About         │

│ • Logout        │               │                 │             │ • Rate App      │

└─────────────────┘               └─────────────────┘             └─────────────────┘

4. WIREFRAMES

4.1 Website Wireframes

Figure 6: Website Homepage Wireframe

text

┌─────────────────────────────────────────────────────────────────────────────────────┐

│                                                                                     │

│  ┌─ LOGO ───────┐  Campus Eats          🔍 Search...           [Login]  🛒 (3)   │

│  │ Campus Eats   │─────────────────────────────────────────────────────────────────│

│  └───────────────┘                                                                 │

│                                                                                     │

│  ┌─────────────────────────────────────────────────────────────────────────────────┐│

│  │ HOME  │  MENU  │  ORDERS  │  ACCOUNT  │  SUPPORT                               ││

│  └─────────────────────────────────────────────────────────────────────────────────┘│

│                                                                                     │

│  ╔═════════════════════════════════════════════════════════════════════════════════╗│

│  ║                                                                                ║│

│  ║  ┌─────────────────────────────────────────────────────────────────────────┐  ║│

│  ║  │                                                                         │  ║│

│  ║  │   🍽️ Welcome to Campus Eats                                            │  ║│

│  ║  │   Order your favorite meals from the campus cafeteria                    │  ║│

│  ║  │   Fresh, Fast & Convenient                                              │  ║│

│  ║  │   ┌──────────────┐  ┌──────────────┐                                    │  ║│

│  ║  │   │  Order Now   │  │  View Menu   │                                    │  ║│

│  ║  │   └──────────────┘  └──────────────┘                                    │  ║│

│  ║  └─────────────────────────────────────────────────────────────────────────┘  ║│

│  ╚═════════════════════════════════════════════════════════════════════════════════╝│

│                                                                                     │

│  ┌────────────┐  ┌────────────┐  ┌────────────┐  ┌────────────┐                   │

│  │  Breakfast │  │   Lunch    │  │   Dinner   │  │  Beverages │                   │

│  │    🥞      │  │    🍔      │  │    🍕      │  │    🥤      │                   │

│  └────────────┘  └────────────┘  └────────────┘  └────────────┘                   │

│                                                                                     │

│  ┌─────────────────────────────────────────────────────────────────────────────────┐│

│  │  🎉 TODAY'S SPECIALS                                                          ││

│  │                                                                                 ││

│  │  ┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐                      ││

│  │  │  🍕      │  │  🍝      │  │  🥗      │  │  🥪      │                      ││

│  │  │ Pizza     │  │  Pasta   │  │  Salad    │  │  Wrap    │                      ││

│  │  │ R45.00    │  │  R55.00  │  │  R35.00  │  │  R40.00  │                      ││

│  │  │ ★★★★☆    │  │  ★★★★★   │  │  ★★★★☆    │  │  ★★★☆☆    │                      ││

│  │  │ [Add]     │  │  [Add]   │  │  [Add]   │  │  [Add]   │                      ││

│  │  └──────────┘  └──────────┘  └──────────┘  └──────────┘                      ││

│  └─────────────────────────────────────────────────────────────────────────────────┘│

│                                                                                     │

│  ┌─────────────────────────────────────────────────────────────────────────────────┐│

│  │  ⭐ WHAT STUDENTS SAY                                                         ││

│  │                                                                                 ││

│  │  "Finally no more long queues!" - Student A                                   ││

│  │  "The app makes ordering so easy!" - Student B                                ││

│  └─────────────────────────────────────────────────────────────────────────────────┘│

│                                                                                     │

│  ┌─────────────────────────────────────────────────────────────────────────────────┐│

│  │  [About]  [Contact]  [Privacy Policy]  [Terms]  © 2026 Campus Eats            ││

│  └─────────────────────────────────────────────────────────────────────────────────┘│

│                                                                                     │

└─────────────────────────────────────────────────────────────────────────────────────┘

Figure 7: Website Menu Page Wireframe

text

┌─────────────────────────────────────────────────────────────────────────────────────┐

│                                                                                     │

│  ┌─ LOGO ───────┐  Campus Eats          🔍 Search items...         [Login]  🛒 (3)│

│  │ Campus Eats   │─────────────────────────────────────────────────────────────────│

│  └───────────────┘                                                                 │

│                                                                                     │

│  ┌─────────────────────────────────────────────────────────────────────────────────┐│

│  │ HOME  │  MENU  │  ORDERS  │  ACCOUNT  │  SUPPORT                               ││

│  └─────────────────────────────────────────────────────────────────────────────────┘│

│                                                                                     │

│  ┌──────────────┐  ┌──────────────────────────────────────────────────────────────┐│

│  │  CATEGORIES   │  │  ALL MENU ITEMS                            (53 items)      ││

│  │               │  │─────────────────────────────────────────────────────────────││

│  │  ○ All        │  │                                                             ││

│  │  ○ Breakfast  │  │  ┌───────────┐  ┌───────────┐  ┌───────────┐               ││

│  │  ○ Lunch      │  │  │  🍳       │  │  🍝       │  │  🥗       │               ││

│  │  ○ Dinner     │  │  │ Breakfast │  │ Creamy    │  │ Garden    │               ││

│  │  ○ Snacks     │  │  │ Burger    │  │ Pasta     │  │ Salad     │               ││

│  │  ○ Beverages  │  │  │ R55.00    │  │ R65.00    │  │ R35.00    │               ││

│  │  ○ Vegan      │  │  │ ★★★★☆    │  │ ★★★★★    │  │ ★★★★☆    │               ││

│  │               │  │  │ [Add to   │  │ [Add to   │  │ [Add to   │               ││

│  │  ──────────────│  │  │  Cart]    │  │  Cart]    │  │  Cart]    │               ││

│  │  FILTERS       │  │  └───────────┘  └───────────┘  └───────────┘               ││

│  │  Price:        │  │                                                             ││

│  │  ○ R0 - R30    │  │  ┌───────────┐  ┌───────────┐  ┌───────────┐               ││

│  │  ○ R31 - R60   │  │  │  🥪       │  │  🍕       │  │  🥤       │               ││

│  │  ○ R61 - R100  │  │  │ Chicken   │  │ Pepperoni │  │ Fresh     │               ││

│  │               │  │  │ Wrap      │  │ Pizza     │  │ Juice     │               ││

│  │  Rating:       │  │  │ R45.00    │  │ R75.00    │  │ R25.00    │               ││

│  │  ○ 4★ & above │  │  │ ★★★★☆    │  │ ★★★★★    │  │ ★★★★☆    │               ││

│  │  ○ 3★ & above │  │  │ [Add to   │  │ [Add to   │  │ [Add to   │               ││

│  │               │  │  │  Cart]    │  │  Cart]    │  │  Cart]    │               ││

│  │  Diet:         │  │  └───────────┘  └───────────┘  └───────────┘               ││

│  │  ☐ Vegetarian  │  │                                                             ││

│  │  ☐ Vegan      │  │  ┌───────────┐  ┌───────────┐  ┌───────────┐               ││

│  │  ☐ Gluten-Free│  │  │  🥙       │  │  🥘       │  │  🧁       │               ││

│  │               │  │  │ Falafel   │  │ Curry     │  │ Cupcake   │               ││

│  │  [APPLY]      │  │  │ Bowl      │  │ Bowl      │  │ R30.00    │               ││

│  │  [CLEAR]      │  │  │ R55.00    │  │ R60.00    │  │ ★★★★★    │               ││

│  │               │  │  │ ★★★★☆    │  │ ★★★★☆    │  │ [Add to   │               ││

│  │               │  │  │ [Add to   │  │ [Add to   │  │  Cart]    │               ││

│  │               │  │  │  Cart]    │  │  Cart]    │  │           │               ││

│  │               │  │  └───────────┘  └───────────┘  └───────────┘               ││

│  │               │  │                                                             ││

│  │               │  │  ┌─────────────────────────────────────────────────────────┐││

│  │               │  │  │  Page 1  Page 2  Page 3  ...  Page 6                   │││

│  │               │  │  └─────────────────────────────────────────────────────────┘││

│  └──────────────┘  └──────────────────────────────────────────────────────────────┘│

│                                                                                     │

│  ┌─────────────────────────────────────────────────────────────────────────────────┐│

│  │  [About]  [Contact]  [Privacy Policy]  [Terms]  © 2026 Campus Eats            ││

│  └─────────────────────────────────────────────────────────────────────────────────┘│

│                                                                                     │

└─────────────────────────────────────────────────────────────────────────────────────┘

4.2 Mobile Application Wireframes

Figure 8: Mobile App Homepage Wireframe

text

┌──────────────────────────────────┐

│  📍 Campus Eats       🔔  👤   │  ← Top Bar

│──────────────────────────────────│

│  🔍 Search for food...           │  ← Search Bar

│──────────────────────────────────│

│                                  │

│  ╔══════════════════════════════╗│

│  ║  🎉 20% OFF TODAY!          ║│  ← Carousel Banner

│  ║  Use code: CAMPUS20          ║│

│  ║  ┌────────────────────────┐ ║│

│  ║  │    Order Now →          │ ║│

│  ║  └────────────────────────┘ ║│

│  ╚══════════════════════════════╝│

│                                  │

│  Categories                      │  ← Section Header

│  ┌──────┐ ┌──────┐ ┌──────┐    │

│  │ 🍳    │ │ 🍔   │ │ 🥤   │    │

│  │Bfast  │ │Lunch │ │Drinks│    │

│  └──────┘ └──────┘ └──────┘    │

│  ┌──────┐ ┌──────┐ ┌──────┐    │

│  │ 🍕   │ │ 🍰   │ │ 🥗   │    │

│  │Snacks │ │Dessert│ │Vegan │    │

│  └──────┘ └──────┘ └──────┘    │

│                                  │

│  🔥 Popular Items               │  ← Section Header

│                                  │

│  ┌────────────────────────────┐ │

│  │ 🍔  ┌──────────────────┐  │ │

│  │     │ Burger Deluxe     │  │ │

│  │     │ ★★★★☆ R55.00    │  │ │

│  │     │ ┌──────────────┐  │  │ │

│  │     │ │   Add +       │  │  │ │

│  │     │ └──────────────┘  │  │ │

│  │     └──────────────────┘  │ │

│  └────────────────────────────┘ │

│                                  │

│  ┌────────────────────────────┐ │

│  │ 🍕  ┌──────────────────┐  │ │

│  │     │ Pepperoni Pizza  │  │ │

│  │     │ ★★★★★ R65.00    │  │ │

│  │     │ ┌──────────────┐  │  │ │

│  │     │ │   Add +       │  │  │ │

│  │     │ └──────────────┘  │  │ │

│  │     └──────────────────┘  │ │

│  └────────────────────────────┘ │

│                                  │

│  ⚡ Special Offers               │  ← Section Header

│  ┌────────────────────────────┐ │

│  │ 🍱  Combo Deal: Save 15%   │ │

│  └────────────────────────────┘ │

│                                  │

│  ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐│

│  │ 🏠   │ │ 📋  │ │ 📦  │ │ 🛒  │ │ 👤  ││  ← Bottom Nav

│  │ Home │ │Menu │ │Orders│ │Cart │ │Profile││

│  └──────┘ └──────┘ └──────┘ └──────┘ └──────┘│

│                                  │

└──────────────────────────────────┘

Figure 9: Mobile App Order Tracking Wireframe

text

┌──────────────────────────────────┐

│  📦 Order #1245          ✕     │

│──────────────────────────────────│

│                                  │

│  ┌────────────────────────────┐ │

│  │  🍔 Breakfast Burger  x1   │ │

│  │  🍝 Creamy Pasta      x1   │ │

│  │  🥤 Fresh Juice        x2   │ │

│  │                          │ │

│  │  ──────────────────────  │ │

│  │  Total: R180.00          │ │

│  │  Payment: Campus Card    │ │

│  └────────────────────────────┘ │

│                                  │

│  Order Status                    │  ← Section Header

│                                  │

│  ●──────●──────○──────○        │  ← Progress Bar

│  Order   Prep   Ready  Pickup   │

│  Placed  12:30  12:45  12:50    │

│                                  │

│  ⏱️ Estimated: 10 minutes       │  ← Status Info

│  🍳 Currently being prepared    │

│                                  │

│  ┌────────────────────────────┐ │

│  │  💬 Contact Cafeteria       │ │  ← Action Buttons

│  └────────────────────────────┘ │

│  ┌────────────────────────────┐ │

│  │  📍 View on Map             │ │

│  └────────────────────────────┘ │

│  ┌────────────────────────────┐ │

│  │  🔄 Reorder                 │ │

│  └────────────────────────────┘ │

│                                  │

│  ────────────────────────────── │

│  📋 Order History                │

│                                  │

│  ┌────────────────────────────┐ │

│  │ #1234 01/09  R120.00  ✅   │ │

│  └────────────────────────────┘ │

│  ┌────────────────────────────┐ │

│  │ #1233 31/08  R85.00   ✅   │ │

│  └────────────────────────────┘ │

│                                  │

│  ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐│

│  │ 🏠   │ │ 📋  │ │ 📦  │ │ 🛒  │ │ 👤  ││

│  │ Home │ │Menu │ │Orders│ │Cart │ │Profile││

│  └──────┘ └──────┘ └──────┘ └──────┘ └──────┘│

│                                  │

└──────────────────────────────────┘

REFERENCES

- Azure DevOps Documentation. (2026). Azure Pipelines Documentation. Microsoft Corporation.

- Bass, L., Weber, I., & Zhu, L. (2015). DevOps: A Software Architect's Perspective. Addison-Wesley Professional.

- Figma Design Platform. (2026). Figma: Collaborative Interface Design Tool.

- Forsgren, N., Humble, J., & Kim, G. (2018). Accelerate: The Science of Lean Software and DevOps. IT Revolution Press.

- GitHub Documentation. (2026). GitHub Actions Documentation.

- Newman, S. (2015). Building Microservices: Designing Fine-Grained Systems. O'Reilly Media.

- Pressman, R. S. (2015). Software Engineering: A Practitioner's Approach (8th ed.). McGraw-Hill Education.

- Sommerville, I. (2016). Software Engineering (10th ed.). Pearson Education.

- The Independent Institute of Education. (2026). XISD6329 Module Manual. IIE Press.